# Quantum Entanglement Production Tasks

| Task | Status | Priority | Phase | Type | Release | Git Commit | Acceptance | Blocked By | Evidence | Spec | Plan | Created | Updated |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 交付 durable invocation lease 存储基础 | Done | P0 | 0.2 Reliability | Code | v0.2.0 | 4cf23ab (remote c5bfe0c818dd) | 文件型 SQLite 双进程原子 claim；所有 ownership mutation 使用 post-lock server clock + token/epoch/deadline CAS；迁移、回滚、wheel 与边界文档齐全。 |  | https://github.com/huapohen/quantum-entanglement/blob/main/docs/production/DURABLE_INVOCATION_ATTEMPTS.md | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 17:54:59Z | 2026-08-19 17:54:59Z |
| 发布安全政策与生产威胁模型 | Done | P0 | 0.2 Reliability | Security | v0.2.0 | 68215b6, 54aa538 | 明确支持边界、漏洞报告、24 条攻击/故障路径、P0 不变量、验证和即时收敛措施。 |  | https://github.com/huapohen/quantum-entanglement/blob/main/docs/production/THREAT_MODEL.md | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 17:20:37Z | 2026-08-19 17:20:37Z |
| 启用 Python 与 GitHub Actions 依赖更新监控 | Done | P2 | 0.2 Reliability | Operations | v0.2.0 | d81060e | Dependabot 按周检查 pip 与 GitHub Actions；更新 PR 必须通过 CI 后人工审阅。 |  | https://github.com/huapohen/quantum-entanglement/blob/main/.github/dependabot.yml | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 17:20:37Z | 2026-08-19 17:20:37Z |
| 增加 health/readiness、结构化指标与 OpenTelemetry | Backlog | P1 | 0.2 Reliability | Operations | v0.2.0 |  | 存储、队列、publisher、worker 与 runtime 均有健康/就绪信号；关键 SLI 有低基数指标和 trace correlation。 |  |  | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 16:43:04Z | 2026-08-19 16:43:04Z |
| 完成十维生产就绪审计并登记差距 | Done | P0 | 0.2 Reliability | Documentation | v0.2.0 | 8db80a1 | 可靠性、安全、多租户、协议、可观测、部署、灾备、性能、CI/CD、产品面均有证据和优先级。 |  |  | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 16:43:04Z | 2026-08-19 16:43:04Z |
| 定义商用化路线图与逐提交发布门禁 | Done | P1 | 0.2 Reliability | Documentation | v0.2.0 | ce50aa8, a0ba61a | 0.2→1.0 每阶段边界、P0/P1 阻断和每 commit 门禁已文档化。 |  |  | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 16:43:04Z | 2026-08-19 16:43:04Z |
| 定义并实现 task/artifact/result/terminal/action receipt 原子边界 | Backlog | P0 | 0.2 Reliability | Code | v0.2.0 |  | 外部副作用均有幂等 action receipt；终态提交与结果引用满足明确原子性；故障点重放不重复执行已确认动作。 |  |  | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 16:43:04Z | 2026-08-19 16:43:04Z |
| 实现 durable invocation attempt、lease、heartbeat 与过期回收 | In Progress | P0 | 0.2 Reliability | Code | v0.2.0 | 4cf23ab (remote c5bfe0c818dd) | 双实例只能有一个有效 owner；过期 attempt 可恢复；旧 epoch/token 无法 heartbeat 或 terminal；重启后无永久 RUNNING。 | Orchestrator 尚未接线；result/artifact/action receipt/terminal 尚未形成可恢复原子链。 | https://github.com/huapohen/quantum-entanglement/blob/main/docs/production/DURABLE_INVOCATION_ATTEMPTS.md | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 16:43:04Z | 2026-08-19 17:54:31Z |
| 实现 projector/upcaster 版本化与事件重建 | Backlog | P1 | 0.2 Reliability | Code | v0.2.0 |  | 旧事件可通过显式 upcaster 重建当前 projection；未知版本 fail closed；重建过程可断点、可验证、可观测。 |  |  | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 16:43:04Z | 2026-08-19 16:43:04Z |
| 实现持久化 Artifact 版本 CAS 与跨实例并发控制 | Backlog | P0 | 0.2 Reliability | Code | v0.2.0 |  | Artifact 版本分配在数据库事务内；双实例并发无重复版本、无丢更新；冲突行为可重试且有指标。 |  |  | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 16:43:04Z | 2026-08-19 16:43:04Z |
| 建立 Python 3.9/3.12 持续集成门禁 | Done | P1 | 0.2 Reliability | Test | v0.2.0 | 71bf20b; Actions updates 50a6bdf, 2f3bb19 | 每次 main push 安装包、compile、运行全部已提交测试与确定性 demo；远端运行成功。 |  | https://github.com/huapohen/quantum-entanglement/actions/runs/32280780121 | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 17:20:37Z | 2026-08-19 17:20:37Z |
| 建立 sdist/wheel 构建、安装与保留流水线 | Done | P1 | 0.2 Reliability | Release | v0.2.0 | e93de98, 959fc25 (remote 87e59bdb8bcb, 838e3e071683) | 从 sdist 构建 wheel；校验 durable migration package-data；在干净 venv 安装并运行 pip check 与 qe-demo；保留分发物。 |  | https://github.com/huapohen/quantum-entanglement/actions/runs/32285277850 | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 18:15:45Z | 2026-08-19 18:15:45Z |
| 建立 SQLite schema migration、备份、恢复与校验流程 | Backlog | P0 | 0.2 Reliability | Operations | v0.2.0 |  | 空库/旧库升级可重复；备份可恢复到新实例；迁移失败可回滚；恢复后完整性校验和 smoke test 通过。 |  |  | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 16:43:04Z | 2026-08-19 16:43:04Z |
| 建立 VerifiedCapability 多租户授权信任边界 | In Progress | P0 | 0.2 Reliability | Security | v0.2.0 |  | 授权器仅接收已验证 capability；可信时钟、受众、TTL、完整委派链和祖先撤销均强制；所有已知绕过有回归测试。 |  |  | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 16:43:04Z | 2026-08-19 16:43:04Z |
| 建立崩溃注入、双实例竞争与恢复测试矩阵 | Backlog | P0 | 0.2 Reliability | Test | v0.2.0 |  | 关键事务前后、callback 超时、lease 抢占、ACK 失败、进程重启均有确定性测试；CI 重复运行无 flaky。 |  |  | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 16:43:04Z | 2026-08-19 16:43:04Z |
| 把 Agent runtime 真正接入 transactional inbox/outbox | Backlog | P0 | 0.2 Reliability | Code | v0.2.0 |  | 端到端调用只从 inbox 消费、只经 outbox 发布；重复消息、重启和发送失败均有确定语义与集成测试。 |  |  | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 16:43:04Z | 2026-08-19 16:43:04Z |
| 收口可靠 Outbox Publisher 的硬超时、fencing 与优雅停机 | In Progress | P0 | 0.2 Reliability | Code | v0.2.0 |  | 吞取消 callback 不阻塞 stop；默认拒绝不可取消同步 callback；ACK/NACK 异常可观测；双 publisher 抢占不产生旧 owner ACK。 |  |  | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 16:43:04Z | 2026-08-19 16:43:04Z |
| 生成 v0.2.0 发布证据包并执行发布门禁 | Backlog | P0 | 0.2 Reliability | Release | v0.2.0 |  | 全量测试、安全审查、迁移演练、恢复演练、性能基线、SBOM、回滚演练及已知限制均留存可复核证据。 |  |  | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 16:43:04Z | 2026-08-19 16:43:04Z |
| 编写 v0.2 生产运行、升级、回滚与故障处置手册 | Backlog | P1 | 0.2 Reliability | Documentation | v0.2.0 |  | 写明支持边界、配置、部署、升级/回滚、备份/恢复、告警和常见故障；命令经干净环境验证。 |  |  | https://app.notion.com/p/3c1ead4b996e819897daff4941dcbd44 | https://app.notion.com/p/3c1ead4b996e81ea9d69d606525f8d93 | 2026-08-19 16:43:04Z | 2026-08-19 16:43:04Z |

来源：https://app.notion.com/p/36464c0e1cff46fa897977dd86b70fd0